# HATCHLING-ZERO: Revised Mac-Native Development Plan

Updated July 26, 2026

## 1. Current project status

HZ-0A has progressed beyond a toy proof of concept. The current Mac-native implementation can:

- Train a hybrid recurrent/attention language model with approximately 109.9M parameters.

- Train a comparable dense transformer baseline with approximately 95.9M parameters.

- Evaluate validation loss and perplexity.

- Benchmark autoregressive decoding.

- Use gradient accumulation for larger-model optimization.

- Save reproducible configurations, checkpoints, and benchmark reports.

The most important current comparison is:

| Model | Parameters | Training budget | Validation loss | Perplexity |
| --- | --- | --- | --- | --- |
| Transformer baseline | 95,937,984 | 25 optimizer steps | 3.7620 | 43.04 |
| Hybrid, original tuning | 109,899,648 | 25 optimizer steps | 3.5573 | 35.07 |
| Hybrid, tuned | 109,899,648 | 25 optimizer steps | 3.2711 | 26.34 |

The tuned hybrid therefore has a meaningful early-convergence advantage at this small training budget.

However:

- Twenty-five optimizer steps are insufficient to establish final model superiority.

- The current transformer decodes approximately five times faster.

- The larger hybrid has not yet surpassed the best 36M hybrid checkpoint on validation loss.

- The recurrent implementation remains closer to a fallback backend than the intended optimized GDN-2 backbone.

- The comparison is close in scale but not exactly parameter- or compute-matched.

The project should now move from proving that the architecture runs to determining whether it is genuinely better under controlled conditions.

# 2. Updated definition of HZ-0A

HZ-0A should no longer be considered complete merely when a roughly 120M hybrid trains successfully.

HZ-0A is complete only when all four requirements are met:

## Architecture requirement

The model uses a genuine Gated DeltaNet-2 recurrent update with:

- Channel-wise decay

- Independent channel-wise erase gates

- Independent channel-wise write gates

- Periodic exact or sliding-window attention

- Dense SwiGLU feed-forward blocks

GDN-2 specifically separates erase and write behavior, while earlier Gated DeltaNet ties them to one scalar update gate. NVIDIA reports that this provides the strongest gains in interference-heavy memory and retrieval settings, with erase selectivity contributing much of the improvement.

## Training requirement

The approximately 110M model must:

- Train stably for a meaningful token budget.

- Beat the matched transformer on validation loss at equal tokens.

- Be competitive when quality is measured against wall-clock training time.

- Beat or clearly explain the result of the best 36M checkpoint.

- Avoid unexplained recurrent-state or gradient instability.

## Backend requirement

The recurrent path must use one of:

- A custom MLX/Metal forward and backward kernel.

- A chunk-parallel MLX implementation that is reasonably close to the intended hardware-efficient algorithm.

The slow token-loop fallback is acceptable for mathematical validation, but it cannot be considered the final HZ-0A backend.

## Evaluation requirement

The model must demonstrate an advantage on at least one task that directly exercises recurrent memory:

- Key-value overwrite

- Multi-key retrieval under interference

- Recall versus distance

- Streaming state continuity

- Long-context retrieval

- Repeated correction of prior associations

Ordinary short-context perplexity alone is not enough to validate GDN-2.

# 3. Revised project structure

Development should proceed through three parallel tracks.

TRACK A — Scientific comparison
Does the architecture improve model quality?

TRACK B — Mac backend engineering
Can the recurrent architecture run efficiently on Apple Silicon?

TRACK C — Data and evaluation
Are the training and benchmark signals realistic and trustworthy?

Model scaling should pause whenever one of these tracks becomes the dominant bottleneck.

# 4. Phase 0: Lock down the current baseline

Before changing the architecture, preserve the current result as a reproducible experimental baseline.

## Required actions

Create immutable experiment definitions for:

HZ-36M-best
HZ-110M-untuned
HZ-110M-tuned
Transformer-96M

Each experiment record should contain:

- Git commit

- Complete YAML configuration

- Dataset manifest and hashes

- Tokenizer files and hash

- Random seed

- Parameter count

- Number of layers

- Hidden and intermediate dimensions

- Attention/recurrent layer schedule

- Sequence length

- Microbatch size

- Gradient-accumulation count

- Effective tokens per optimizer update

- Learning-rate schedule

- Weight decay

- Gradient clipping

- Precision

- MLX/PyTorch/macOS versions

- Mac hardware and unified memory

- Checkpoint path

- Validation split definition

## Add deterministic smoke tests

Every commit affecting the model should run:

1. Forward output shape test
2. One-step backward test
3. Finite-gradient test
4. Checkpoint save/load equivalence
5. Streaming versus full-sequence equivalence
6. Tiny-batch overfit test
7. Fixed-seed loss regression

This prevents backend optimization from silently altering the model.

# 5. Phase 1: Run a fair hybrid-versus-transformer comparison

The next comparison must not be based only on equal optimizer steps.

Gradient accumulation means one optimizer step can represent different amounts of computation and different numbers of tokens. Report all comparisons using at least:

- Tokens processed

- Training FLOPs or an approximate compute proxy

- Wall-clock time

- Optimizer updates

## Models

Train:

A. Transformer baseline: approximately 96M
B. Current hybrid: approximately 110M
C. Parameter-matched transformer: approximately 110M
D. Optional compute-matched transformer

Model C is necessary because the current hybrid has roughly 14M more parameters.

Model D should adjust width or depth so its estimated active FLOPs per token are close to the hybrid.

## Checkpoint schedule

Evaluate at:

25
50
100
150
300
500
1,000 optimizer steps

Also record checkpoints at fixed token counts, such as:

1M
5M
10M
25M
50M
100M tokens

The token-based checkpoints should be treated as the primary scientific comparison.

## Required plots

Produce:

- Validation loss versus tokens

- Validation loss versus wall-clock time

- Validation loss versus estimated FLOPs

- Validation loss versus parameters multiplied by tokens

- Training throughput versus sequence length

- Decode throughput versus generated length

- Peak unified memory versus sequence length

- Recurrent-state norm throughout training

- Gradient norm throughout training

The current evidence suggests the larger model may simply be severely undertrained. Compute-optimal scaling work consistently shows that increasing parameter count without proportionally increasing training tokens can produce a larger but worse-trained model.

## Decision gate

Continue with the hybrid architecture if it satisfies at least two of:

- Lower validation loss at equal tokens

- Lower validation loss at equal estimated compute

- Better memory-task performance

- Better scaling with context length

- Comparable quality per wall-clock hour after backend improvements

Do not claim architectural superiority from the current 25-step result alone.

# 6. Phase 2: Determine why the 110M model trails the 36M checkpoint

Run controlled ablations rather than changing several variables together.

## Experiment 2.1: Equal tokens per parameter

Train the 36M and 110M models at approximately equal tokens per parameter.

For example:

36M model:
X training tokens

110M model:
approximately 3.06 × X training tokens

This will help determine whether the 110M result is caused primarily by undertraining.

## Experiment 2.2: Learning-rate sweep

Test the 110M hybrid with:

1.0e-4
1.5e-4
2.0e-4
3.0e-4
4.0e-4

Keep all other settings constant.

The successful change from the untuned model to 2e-4 plus gradient accumulation shows that optimization is currently a major variable.

Record:

- Initial loss reduction

- Loss after a fixed number of tokens

- Maximum gradient norm

- State norm

- NaN or overflow count

- Validation loss after cooldown

## Experiment 2.3: Effective batch size

Test gradient accumulation:

1
2
4
8

Compare at equal tokens rather than equal updates.

Use FP32 gradient accumulation even when model computation uses FP16 or BF16 where supported. Mixed-precision language-model training commonly keeps numerically sensitive accumulation and optimizer operations at higher precision for stability.

## Experiment 2.4: Depth versus width

At approximately 110M parameters, compare:

deeper and narrower
shallower and wider

Recurrent state matrices can become disproportionately expensive as head dimensions increase. A deeper, narrower model may give better Mac utilization and a smaller recurrent state per layer.

## Experiment 2.5: Recurrent state dimensions

Sweep:

key dimension: 32, 64, 96
value dimension: 32, 64, 96

Do not automatically inherit the official 1.3B GDN-2 choice of 128-dimensional key and value heads. NVIDIA’s published configuration was designed for an H100-scale 1.3B model trained on 100B tokens, not a 110M Mac experiment.

## Experiment 2.6: Attention frequency

Compare:

1 attention layer per 2 recurrent layers
1 per 3
1 per 4
1 per 6
recurrent-only control

The current default of three recurrent layers followed by one attention layer is sensible, but should be verified at this scale.

# 7. Phase 3: Build the genuine GDN-2 reference

Do not optimize GDN-2 before establishing a trusted reference.

## Reference implementations

Create:

gdn2_numpy_reference.py
gdn2_mlx_reference.py
gdn2_streaming_reference.py

The implementation must preserve:

- Channel-wise decay

- Key-axis erase selectivity

- Value-axis write selectivity

- State input/output

- Masked tokens

- Full-sequence and streaming execution

## Required mathematical tests

### Forward equivalence

Compare NumPy FP64 and MLX FP32 on small tensors.

### Streaming equivalence

Verify that:

full sequence
≈
multiple chunks carrying recurrent state
≈
one token at a time

### Gradient checking

Use finite differences for:

- Query

- Key

- Value

- Decay logits

- Erase logits

- Write logits

- Initial state

### Special-case recovery

Verify that GDN-2 reduces toward:

- KDA-style behavior when erase and write collapse to a common scalar

- Original Gated DeltaNet when decay is also scalar

The official GDN-2 formulation is explicitly designed as a strict generalization of these earlier update rules.

# 8. Phase 4: Replace the fallback backend

This is now the highest-value engineering task.

The transformer’s roughly fivefold decode advantage indicates that model quality work alone cannot make HZ-0A successful. The recurrent path must become faster.

## Backend path A: Adapt the trainable MLX GatedDeltaNet VJP branch

Use the existing trainable-GatedDeltaNet work as a structural reference for:

- Custom MLX VJP registration

- Metal forward kernel integration

- Chunked backward recurrence

- State-history management

- Deterministic reductions

- Gradient validation

The current upstream MLX-LM GatedDeltaNet path has had practical training and memory issues on Apple hardware, including first-backward-pass failures in some Qwen3.5 configurations. This reinforces the need for an HZ-specific tested backend rather than assuming standard model support is sufficient.

## Backend path B: Port GDN-2 directly to Metal

Implement in this order:

1. GDN-2 single-token forward
2. GDN-2 full sequential forward
3. Chunked forward
4. Custom backward/VJP
5. Chunk-parallel forward
6. Chunk-parallel backward

Do not begin with the full chunkwise WY implementation. First obtain a correct Metal recurrence matching the MLX reference.

## Backend benchmarks

Test operation-level shapes representative of HZ, not only Qwen-sized layers.

Measure:

- Forward latency

- Forward-plus-backward latency

- Kernel launches per token

- Memory allocations

- State reads and writes

- Effective memory bandwidth

- Peak Metal memory

- Compilation overhead

- Performance at sequence lengths 128, 256, 512, 1,024 and 2,048

## Decode investigation

Profile decode separately from training.

Break token latency into:

embedding
QKV/gate projections
causal convolution
recurrent state update
attention layers
MLP
normalization
LM head
sampling
Python/runtime overhead

The current fivefold gap may not be entirely recurrence arithmetic. MLX-LM has previously had architecture-specific GatedDeltaNet slow paths and cache-related performance issues, so input handling, cache updates and graph specialization must also be measured.

## Backend success criteria

Before scaling beyond approximately 110M:

- Decode slowdown should fall from approximately 5× to below 2× at short context.

- The hybrid should approach or exceed transformer decode speed as context grows, if the fixed recurrent state is delivering its intended advantage.

- Training throughput should improve by at least 2× over the current fallback.

- Kernel and reference outputs must remain numerically aligned.

# 9. Phase 5: Improve the training data

The next model-quality gains may come more cheaply from data than architecture.

## Build a documented data mixture

Use a compact, high-quality corpus with explicit proportions:

45% filtered educational web text
20% Wikipedia and reference text
15% public-domain books
10% code
5% science and technical text
5% synthetic memory/reasoning examples

The exact proportions should be tested, but the dataset should not be a single homogeneous source.

Research on open pretraining corpora has shown that diverse, deduplicated multi-source mixtures can improve domain coverage and downstream performance compared with less diverse single-source corpora.

## Required preprocessing

- Exact deduplication

- Near-duplicate detection

- Boilerplate filtering

- Language identification

- Minimum and maximum document length

- Repetition filtering

- Held-out domain-balanced validation split

- Benchmark contamination checks

- Token-count reports by source

- Stable document ordering

- Dataset version hashes

## Tokenizer audit

Compare at least:

16K vocabulary
24K vocabulary
32K vocabulary

For every tokenizer, record:

- Average tokens per character

- Average tokens per word

- Code compression

- Scientific text compression

- Vocabulary parameter cost

- Validation loss in bits per byte

At 110M parameters, a 32K vocabulary with tied 768-dimensional embeddings already consumes roughly 24.6M parameters. Tokenizer and vocabulary decisions can therefore materially change how much capacity remains for the backbone.

## Data curriculum

Use stages:

Stage 1:
clean, shorter, easier documents

Stage 2:
broader general text and code

Stage 3:
longer contexts and more difficult material

Stage 4:
memory interference and retrieval mixtures

Do not introduce very long sequences before the model learns basic language structure.

# 10. Phase 6: Improve the optimization recipe

## Default large-model recipe

The current tuned configuration becomes the new baseline:

learning_rate: 0.0002
gradient_accumulation_steps: 4
weight_decay: 0.1
gradient_clip: 1.0

## Add warmup and reusable continuation

Use either:

- Warmup followed by cosine decay for fixed-budget experiments

- Warmup-stable-decay for runs expected to be extended

- An experimental WSqD branch only after the baseline is stable

A newly proposed horizon-independent WSqD schedule reports competitive results when training horizons are extended, but it is very recent and should remain an optional experiment rather than replacing the established baseline immediately.

## Tune initialization

Add architecture-specific initialization for:

- Recurrent output projections

- Decay biases

- Erase gates

- Write gates

- Residual branches

- Attention output projections

- MLP down projections

Initial gate behavior should favor stable retention rather than aggressive erase/write operations.

Recommended starting behavior:

decay: long but finite memory
erase: initially conservative
write: initially moderate
residual output: small

## Add state regularization diagnostics

Track:

- Mean decay by layer

- Mean erase activation

- Mean write activation

- State Frobenius norm

- Effective state rank

- Fraction of saturated gates

- Update-to-state norm ratio

- State similarity across adjacent tokens

Do not immediately add regularization losses. First determine whether pathological behavior exists.

## Optional knowledge distillation

After the architecture is stable, train HZ-0A using logits or generated data from a capable teacher.

Compare:

pure next-token pretraining
teacher-logit distillation
mixed hard-label and soft-label training

Distillation may improve a 110M model more efficiently than adding parameters, but it should be introduced only after the architecture comparison is understood.

# 11. Phase 7: Build a benchmark suite appropriate for HZ

## Language modeling

Track:

- Held-out validation loss

- Perplexity

- Bits per byte

- WikiText perplexity

- LAMBADA accuracy and perplexity

## Small-model downstream tasks

Primary:

HellaSwag
PIQA
ARC-Easy
ARC-Challenge
WinoGrande
SciQ

Run zero-shot as the primary configuration and five-shot as a separate result.

## HZ-specific memory tests

### Associative recall

A → red
B → blue
query A

### Overwrite

A → red
later A → green
query A

### Protected unrelated memories

A → red
B → blue
overwrite A → green
query B

### Multi-key interference

Insert many similar keys and test retrieval after distractors.

### Recall-distance curve

Measure retrieval at:

32
64
128
256
512
1,024
2,048 tokens

### State reset and contamination

Verify that unrelated sessions do not inherit recurrent memory.

### Long-context evaluation

Use selected RULER-style tasks, particularly multi-key needle-in-a-haystack tests. GDN-2’s strongest reported improvements occur in interference-heavy retrieval, making these more informative than ordinary single-needle tests.

## Efficiency scorecard

For every model report:

- Parameters

- Active parameters

- Training tokens/sec

- Decode tokens/sec

- Prefill tokens/sec

- Peak memory

- Model size

- Recurrent-state size

- KV-cache size

- Validation loss per hour

- Validation loss per billion estimated FLOPs

- Energy use where macOS measurements are reliable

# 12. Phase 8: Establish explicit go/no-go gates

## Gate A: Current hybrid viability

Proceed to genuine GDN-2 when:

- The tuned hybrid maintains an advantage beyond 25 steps.

- The advantage remains at equal tokens.

- Training is stable through at least several hundred updates.

- The results reproduce across at least two seeds.

## Gate B: GDN-2 viability

Keep GDN-2 only when it beats standard GDN on at least one of:

- Validation loss

- Overwrite accuracy

- Interference resistance

- Long-distance recall

while keeping throughput within approximately 20–30% of the optimized standard-GDN backend.

## Gate C: Scaling beyond 110M

Scale toward 200–300M only when:

- The 110M model beats the 36M model at a fair token budget.

- The backend is no longer dominated by the fallback loop.

- Training data is sufficiently large and deduplicated.

- Validation loss continues improving predictably.

- The model fits with adequate optimizer and activation headroom.

## Gate D: HZ-0B

Do not add the Hebbian scratchpad until HZ-0A is scientifically and operationally stable.

Otherwise it will be impossible to distinguish:

- GDN-2 gains

- Scratchpad gains

- Optimization gains

- Extra parameter gains

- Backend regressions

# 13. Revised HZ model roadmap

## HZ-0A — Dense recurrent hybrid

GDN-2
periodic exact/sliding attention
dense SwiGLU
optimized MLX/Metal backend

Goal: prove efficient recurrent memory and a controlled advantage over a transformer.

## HZ-0B — Dense plus Hebbian scratchpad

Add a low-rank, bounded synaptic memory with explicit reset and persistence rules.

Goal: improve temporary associative storage without modifying permanent model weights.

## HZ-0C — Session-local fast weights

Add test-time adaptation inside selected projections.

Goal: compress context or task behavior into temporary weights while preventing cross-session leakage.

## HZ-0D — Adaptive internal recurrence

Allow selected blocks to execute a variable number of latent computation steps.

Goal: spend more compute on difficult tokens or problems and less on easy ones.

## HZ-0E — Micro-MoE

Replace selected dense MLPs with a small sparse expert system.

Goal: add total capacity while keeping active computation manageable.

HZ-0A through HZ-0D should remain dense in their feed-forward layers. MoE should not be introduced until HZ-0E.

# 14. Immediate execution plan

## Next experiment 1: Continue the tuned 110M model

Continue from the tuned configuration to:

50
100
150
300
500 steps

Do not resume the untuned model.

## Next experiment 2: Continue the transformer control

Give the transformer the same:

- Number of tokens

- Data order

- Sequence length

- Validation checkpoints

- Approximate wall-clock reporting

Add a parameter-matched approximately 110M transformer if feasible.

## Next experiment 3: Run a learning-rate mini-sweep

Use short, fixed-token runs around:

1.5e-4
2.0e-4
3.0e-4

Do not expand to a large sweep until the basic trend is visible.

## Next experiment 4: Add memory diagnostics

Implement:

associative recall
overwrite
protected unrelated memory
recall versus distance

Run them on:

- Transformer

- Current hybrid

- Best 36M model

- Tuned 110M model

## Next experiment 5: Profile decode

Produce a per-component latency report and identify whether the dominant slowdown is:

- Recurrent math

- Python loop overhead

- Metal graph launches

- State copies

- Convolution

- Cache handling

- LM head

- Sampling

## Next experiment 6: Begin GDN-2 reference implementation

Build and test the pure NumPy and pure MLX versions while longer baseline runs continue.

Do not connect GDN-2 to the full language model until its forward and gradient tests pass independently.

# 15. Near-term success target

The next credible HZ milestone should be:

A reproducible approximately 110M dense hybrid trained entirely on Apple Silicon that beats a parameter-matched transformer at equal training tokens, demonstrates stronger memory overwrite or interference performance, and runs through an optimized differentiable Metal recurrent kernel.

That result would justify calling HZ-0A an actual architecture contribution rather than merely a functioning hybrid experiment.

The current tuned result is encouraging because it shows that the hybrid’s quality signal survives near-plan scale and responds strongly to better optimization. The project’s main risks are now identifiable:

- Severe undertraining

- Recurrent backend inefficiency

- Insufficiently controlled baselines

- Data quality and validation realism

- Adding later HZ features before the base architecture is understood

The revised strategy is therefore:

control the experiment
→ train long enough
→ improve the data
→ validate memory behavior
→ implement genuine GDN-2
→ optimize the Metal backend
→ scale only after the evidence supports it